CS 307 Sprint 2 Retrospective

PU Network

Group 6

Stephen Kercher

Jaime Ortega

Zhixuan Yu

Fangfang Sun

Di Pan

Question 1: What went well this Sprint?

During this sprint, there were many things that were accomplished, and we have definitely improved from the previous sprint.

1. Everyone completed what was assigned to them.

2. We learned how to work as a group a lot better and we attended meetings with a lot more consistency.

3. We have learned our new platform, so outputting code goes a lot faster now than it did last sprint.

User Stories:

1. As a user, I would like to create and account:

This user story was completed and looked very nice. It also had all of the functionality that was in this user story. Using the functionality in Django helped move this part along.

2. As a user, I would like to reset my password if I forget it:

This user story was completed and looks were okay. There was no template associated with this, but definitely had the functionality as requested.

3. As a user, I would like to log in to the site:

This user story was completed and looked very nice as well. It also had all of the requested functionality and thus went well.

4. As a user, I would like view my homepage:

This user story was completed and the looks were pretty good. The functionality was completely there and worked as advertised.

5. As a user, I would like to use a messaging system:

This user story was completed but had big problems with template design. The functionality was there and did as was advertised.

Question 2: What didn’t go well this Sprint?

During this sprint, there were some things that did not go well.

1. Time management was an issue during this sprint. I would say that we would have had a flawless demo this sprint, but we all procrastinated and didn’t have enough time to polish our integration.

2. Learning to use user-defined models was definitely a struggle through the majority of this sprint and only at the end was the concept understood.

User Stories:

1. As a user, I would to view and change my account details:

This user story was not complete because it was decided in the group that this user story really didn’t need to be an independent part and was integrated into the user\_homepage.

2. As a user, I would like to use a QA/Forum system:

This user story was not completed and will be implemented for Sprint 3.

3. As a user, I would like to use a Professor Rating System:

This user story was not completed and will be implemented for Sprint 3.

Question 3: What will be changed for next Sprint?

During the next sprint, some things will be changed.

1. We will start trying to integrate the project sooner and will work to get things together faster.

2. We will do our best to keep a continuous theme from page to page.

User Stories:

1. As a user, I would like to use a QA/Forum system:

This user story will be implemented for Sprint 3.

2. As a user, I would like to use a Professor Rating System:

This user story will be implemented for Sprint 3.